# Situation/Problem/Opportunity

Phase I of a wireless deployment was authorized by the ITC in February 2003 with 200 APs (Access Point radios) to cover areas of student aggregation. This was seen as a down payment at that time.  APs have been added patch quilt by customer-sponsored projects.  The current AP count is 304 covering about 25% of campus space with service of highly variable quality.

Our current wireless system will be unsupported after April 2012.  We cannot add features to the existing system.

This project will upgrade campus wireless networking to full rate and full coverage of all indoor space.

# Purpose statement

Users want to connect everywhere with mobile devices.  Wireless makes this possible while providing performance similar to wired connections.  Wireless is suitable for all client (user) activities.  Servers that need to tether to AC power to run continuously should used wired connections.

# Deliverables

New radio features will include:

- More speed.  802.11n

- Coverage in all campus buildings with at least –85 dBm received signal level

- 802.11i priority queuing for voice over wireless and potentially other real-time applications

- Fast roaming for mobile users

- WPA2 for AES encryption of over-the-air communications

- Mesh radio capabilities to extend services to areas remote from the wired network

- Continued vendor support

- Full RADIUS accounting for personal accountability tracking to usernames

Not related to the hardware

- A campus wireless policy

- Protection of wireless networking applications from potentially interfering applications.

# Success Criteria

This project cannot ride into Dodge under the banner of a  sole source justification.  It will need to be a full RFP. A successful RFP will result in a vendor relationship that provides us with excellent service and products at a cost less than negotiated state-wide contracts.

Continued or escalated growth, measured primarily by amount

of traffic.

# Method/Approach

Saying Let's do wireless is about as specific as saying Let's do transportation.  You could mean roads, highways, freeways, trains, subways, airports...

The system proposed here will provide performance that rates as "good".  On this scale:

- Service from your neighbor down the street who let you use his AP is poor.

- Internet cafe service is fair to poor

- Home cable modem service with WiFi access and only one user rates as "good."

- A 100 Mb/s wired Ethernet port rates as "excellent."

On this scale voice over WiFi users might have to walk toward the closest AP to get toll quality service.  But the network will permit the call to work without dropping it.

The approach is to deploy 2400 APs to cover 8.0M gross square feet with 802.11n service in the 5 GHz ISM band and 802.11g service in 2.5 GHz band.

# Resources

This is a very large project.  It will need a permanent technician and  analyst FTE.  And $3.4M.

# Risks/Dependencies

There are a large number of volunteer APs (rogues) offering private WiFi services.  Users need to be transitioned to the enterprise service. Alternately the private APs need to be promoted to the same level of security as the proposed system – which we see as unlikely.

IDM may not be ready in time.  Enterprise authentication services may remain an elusive target.

Project resources (money) may become available for state-funded space and residential space at different times.

Appendix

Space from the LRDP:

Now:   Residential  2.0 M GSF

Acad+support 2.8 M GSF

-----

4.8 M

2020:  Residential  3.2 M GSF

Acad+support 4.8 M GSF

------

8.0 M

Basic Internet access needs   -80 dBm of RF signal

Full Internet access requires -80 dBm of RF signal

VoIP wifi coverage requires -65 dBm

Coverage per AP       Open office     Small rooms   Residential

steel pan strips

VoIP grad service      2500 SF          2500 SF      2000 SF

Full internet access   5000 SF          4000 SF      2500 SF

Basic internet access 10000 SF          8000 SF      5000 SF

Russ' 50 ft rule

APs at every position                 2000 SF

APs at every other position           8000 SF

Examples of over subscription ratios that drive AP density

Best effort service                 60:1

Web and email                       40:1

Production file transfer (YouTube)  10:1

Wireless VoIP                        8:1

Sporadic video download              5:1

Unbuffered video streaming           1:1

Assumptions: nothing stupid, so

1.    no foil on insulation in interior walls

2.    no leaky microwave ovens

3.    no ISM band cordless phones, baby monitors, etc

4.  "Residential steel pan strips" -- Residential buildings tend to be

about 40 ft wide which "wastes" available range of AP radios

located in the corridor -- reducing covered area by 2X because half

the coverage circle is outside the bldg envelope.  The steel-pan

assumption is that there is no coverage from one floor to the next.

This will be a worst-case assumption for coverage.

5.  All new construction will include wiring for APs.  Existing space will

need new jacks estimated at our standard rate.  This assumes new

wireless jacks will be "all new" and not stolen room outlets.

For Full Internet Access:

Assumed average background noise and interference        -95 dBm

Access Point Transmit Power                              30 mW

AP antenna gain                                          2.2 dBi

AP Connector loss (integrated antenna)                   0 dB

AP EIRP                                                  16.8 dBm (48 mW)

Client Device transmit power                             30 mW

Client antenna gain                                      2.2 dBi

Client connector loss (integrated antenna)               0 dB

Client EIRP                                              16.8 dBm (48 mW)

RSSI minimum                                             -80 dBm

Signal-to-Noise ratio                                    15 dB

Min modulation rate                                      11/12 Mb/s

Coverage Cell overlap boundry                            -77 dBm

Fade Margin                                              10 dB

For Voice-over-IP, all is the same except:

RSSI minimum                                             -65 dBm

Signal-to-Noise ratio                                    25 dB

Min modulation rate                                      54 Mb/s

Coverage Cell overlap boundry                            -62 dBm

Fade Margin                                              10 dB

==============

Notes:

WiFi will convert from 2.5 GHz to 5 GHz when it switches from 802.11g to 802.11n.  While penetration of interior sheetrock walls will remain good, concrete floors will be somewhat more opaque.

We need to get it into our standards that interior walls should not have metal foil on insulation.  We also want to limit metallic coatings on windows to south facing glass.  This has more to do with cell phone coverage.

The FCC prevents us from making spectrum utilization rules in the campus residential areas.  We can make rules for our employees.

802.11g        802.11n                802.11n

wap          old space              new space

WAP                     $450           650                   650

wap-power                100           100                   100

jack                     300           591                     -

central controller       150           100  WISM             100

30  router slot       30

install (labor)          100           138                   138

coverage survey (helium) 100

WCS (no location)         50            45                    45

WCS (w/location)         +25            25                    35

-----        -----                 -----

$1250         $1679                 $1070

Existing Academic+Admin space:  2.8 M GSF  700 APs

Existing Resnet space:          2.0 M GSF  800 APs

LRDP addition A+A space:        2.0 M GSF  500 APs

LRDP additional Resnet space:   1.2 M GSF  480 APs

Wiring already in place $175,000

Total = $3.4M